NITK NEXUS

The Unified Campus Operating System

Complete Technical Blueprint & 30-Day Sprint Guide

NIT Kurukshetra

February 23, 2026

# EXECUTIVE SUMMARY

This document provides a complete technical roadmap for building NITK Nexus, a centralized platform designed to consolidate all college clubs, societies, events, fests, and student activities into a single, AI-powered ecosystem. The platform addresses the current fragmented system of WhatsApp groups, Instagram posters, and scattered Google Forms by creating a unified, intelligent hub that benefits students, clubs, and administration alike.

## Key Objectives

- Build a complete working prototype in 30 days using AI-assisted development and low-code/no-code tools

- Minimize technical costs while maximizing functionality through strategic tool selection

- Create network effects that make the platform indispensable for clubs and students

- Integrate AI for personalization, automation, and intelligent matchmaking

- Establish institutional partnerships to create lock-in mechanisms

## Target Metrics (6 Months Post-Launch)

- 80% of active clubs registered on platform

- 60% of student body monthly active users

- 100% of major fests using platform for registration

- Platform becomes official channel for SAC approval

# STRATEGIC ANALYSIS

## Current Pain Points

### For Students

- Event discovery fragmented across 20+ WhatsApp groups and Instagram pages

- Lost certificates and proof of participation affecting resume building

- No centralized view of upcoming opportunities matching their interests

- Difficulty tracking vouchers and prizes from various events

### For Clubs/Societies

- Manual registration management through Google Forms lacking analytics

- Difficulty reaching target audience beyond existing follower base

- No data on member engagement and event performance

- Time-consuming sponsorship outreach with low success rates

- Certificate generation and distribution manual and error-prone

### For Administration (SAC)

- No centralized oversight of campus activities and engagement

- Venue booking conflicts and manual coordination

- Lack of data for evaluating club performance and resource allocation

- Difficulty verifying student participation for official records

## Value Proposition & Network Effects

The platform's strength comes from creating a multi-sided marketplace where each participant group reinforces the value for others.

### The Flywheel Effect

- More clubs join → More events listed → More student traffic

- More students → Better analytics for clubs → Higher engagement data

- Higher engagement → Attract sponsors → More resources for clubs

- More resources → Better events → More student participation

### Lock-In Mechanisms

Certificate Authority System

Partner with SAC to make platform-generated certificates the only institute-verified credentials. Events not registered on platform cannot issue official certificates recognized for extra-curricular credit.

Venue Booking Integration

Integrate with administration's venue management. Event permissions must be initiated through platform to reserve Senate Hall, OAT, or other campus spaces. Off-platform events face manual bureaucratic process.

Digital Wallet Economy

Create a closed-loop voucher system. Winner vouchers and participation rewards only redeemable at partner vendors (campus canteens, local shops) through platform. Students accumulate points that have real value only within ecosystem.

Data Monopoly

Once clubs build their participant database on platform, switching costs become prohibitive. Historical data, member analytics, and engagement metrics create stickiness that makes migration to alternative solutions unattractive.

# TECHNICAL ARCHITECTURE

## Technology Stack Selection

The stack is optimized for rapid development, minimal cost, and AI integration capabilities. Every tool choice prioritizes speed-to-market while maintaining production-grade quality.

| Component | Primary Tool | Alternative | Cost |
| --- | --- | --- | --- |
| Frontend/App | FlutterFlow | v0.dev + React | Free |
| Backend/Database | Supabase | Firebase / Airtable | Free (500MB) |
| Automation | Make.com | n8n / Zapier | Free (1K ops) |
| AI (Fast) | Groq (Llama 3) | Anthropic Claude | Free (14K/day) |
| AI (Complex) | OpenAI GPT-4o-mini | Claude Sonnet | $5/month |
| Image/Cert Gen | Cloudinary | ImgBB / Canvas | Free (25 credits) |
| Authentication | Supabase Auth | Clerk / Auth0 | Free |
| Code Gen | Cursor AI | GitHub Copilot | $20/month |

## Architecture Overview

Three-tier architecture with AI layer integrated across all components.

### Layer 1: Presentation Layer

- Progressive Web App (PWA) built with FlutterFlow

- Works seamlessly on mobile and desktop browsers

- Installable on student phones for native-app experience

- Three distinct interfaces: Student Dashboard, Club Panel, Admin Console

### Layer 2: Application Layer

- Supabase handles authentication, database, and real-time subscriptions

- Make.com orchestrates automations and AI workflows

- Cloud Functions (Supabase Edge Functions) for custom business logic

### Layer 3: AI Intelligence Layer

- Groq API for ultra-fast inference (Llama 3 70B, free tier: 14,400 requests/day)

- OpenAI API for complex reasoning tasks (GPT-4o-mini, $0.15/1M tokens)

- Vector database (Supabase pgvector) for semantic search and recommendations

## Database Schema Design

Optimized for query performance and real-time updates. All tables use UUID primary keys and include created_at/updated_at timestamps.

| Table | Key Fields | Purpose |
| --- | --- | --- |
| users | id, email, name, branch, year, role, interest_tags, created_at | Student profiles |
| clubs | id, name, category, logo_url, description, admin_ids, social_links, stats | Club info |
| events | id, club_id, title, description, datetime, venue, max_participants, poster_url, tags | All events |
| registrations | id, event_id, user_id, status (registered/attended/winner), qr_code, created_at | Track attendance |
| certificates | id, user_id, event_id, cert_url, skills_tagged, verification_hash, issued_at | Digital credentials |
| vouchers | id, user_id, event_id, value_points, vendor_id, qr_code, redeemed, expires_at | Prize system |
| venues | id, name, capacity, facilities, booking_calendar (jsonb), admin_approval_required | Venue management |

# AI INTEGRATION STRATEGY

## 1. Personalized Event Recommendation Engine

Problem Solved: Students miss relevant events buried in generic announcements

AI Approach:

- Create vector embeddings for each event using event description, category, required skills, and club identity

- Build student interest profile from past registrations, club memberships, branch, and year

- Use cosine similarity to rank events by relevance score for each student

- Apply temporal boosting (upcoming events get higher weight)

Implementation:

When student opens app, Make.com webhook triggers AI workflow that:

- Fetches student profile and interaction history from Supabase

- Queries upcoming events and generates embeddings (cached for performance)

- Computes similarity scores and returns top 10 personalized recommendations

- Updates feed dynamically based on real-time scroll behavior

Cost Estimate: ~$2/month for 1000 active students using Groq free tier + pgvector

## 2. Smart Sponsorship Matchmaker

Problem Solved: Clubs waste time cold-emailing sponsors with <5% response rate

AI Approach:

- Maintain database of potential sponsors (local businesses, national brands, tech companies)

- Track each sponsor's past sponsorships, target demographics, and marketing goals

- Use LLM to match event characteristics with sponsor objectives

- Auto-generate personalized pitch emails with event reach data

Implementation:

When club creates event, AI workflow:

- Analyzes event details (technical workshop → tech companies, cultural fest → local F&B)

- Ranks sponsors by fit score based on event type, expected audience size, and sponsor preferences

- Generates email draft highlighting specific value propositions (access to 500 IT students for recruiting)

- Club reviews, edits, and sends with one click

Example Output:

Subject: Partnership Opportunity - IoT Workshop at NIT Kurukshetra

Hi [Sponsor Contact], RoboSapiens is hosting an IoT workshop on March 15th targeting 200+ students from IT, ECE, and EE branches. Based on your previous sponsorship of similar NIT events and current hiring focus on embedded engineers, we believe this aligns perfectly with [Company's] talent acquisition goals. Our platform data shows 85% attendee placement rate...

Cost Estimate: ~$5/month (GPT-4o-mini for email generation, ~500 emails/month)

## 3. Teammate Finder & Skill Matching

Problem Solved: Students struggle to form balanced teams for hackathons and competitions

AI Approach:

- Students create skill profiles (frontend, backend, ML, design, etc.) with proficiency levels

- For team-based events, AI suggests complementary teammates

- Considers past collaboration history, schedule compatibility, and success rates

Implementation:

- Student indicates 'Looking for Teammates' on event registration

- AI analyzes required skills for event type (hackathon needs full-stack, ML, DevOps)

- Matches with others seeking teams, optimizing for skill diversity

- Sends in-app notifications with match suggestions and one-click team formation

## 4. Automated Certificate & Resume Builder

Problem Solved: Students lose certificates; clubs spend hours on manual generation

AI Approach:

- Auto-generate certificates with QR code for verification

- AI tags each achievement with relevant skills (workshop attendance → 'Embedded Systems,' hackathon win → 'Full-Stack Development + Problem Solving')

- Build living resume that updates automatically

Implementation:

When event concludes:

- Club marks winners/participants in admin panel

- Cloudinary auto-generates certificate images with student names from template

- AI analyzes event type and difficulty to assign skill tags

- Student's digital portfolio updates in real-time

- One-click 'Export as PDF Resume' generates formatted document

## 5. Predictive Event Analytics

Problem Solved: Clubs blindly schedule events without data-driven insights

AI Approach:

- Analyze 6-12 months of historical data (attendance, timing, venue, competing events)

- Predict optimal scheduling for maximum turnout

- Suggest venue based on expected crowd size

Implementation:

When club creates event, AI provides recommendations:

- 'Based on past data, Wednesday 5 PM gets 40% higher attendance than Friday 3 PM'

- 'Senate Hall (capacity 300) recommended over OAT for expected 200-250 attendees'

- 'Avoid March 18-20: 3 major events already scheduled, expect 30% lower turnout'

## 6. Smart Notification System

Problem Solved: Generic notifications ignored; students experience alert fatigue

AI Approach:

- Personalized urgency alerts instead of generic announcements

- Leverage social proof and FOMO triggers

- Optimize send timing based on user behavior patterns

Examples:

- 'Rahul, 12 students from IT-3rd year already registered for the ML Workshop. Only 5 seats left!'

- 'Your friend Priya just joined RoboSapiens. Check out their upcoming drone workshop!'

- 'You won a 200pt voucher at Techspardha! Redeem at Campus Cafe before it expires.'

# 30-DAY SPRINT ROADMAP

This aggressive timeline is achievable through AI-assisted development, low-code tools, and ruthless prioritization. Each week has clear deliverables and success criteria.

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 1 | Database & Auth Setup | Supabase schema, RLS policies, email auth working |
| Week 2 | Core Features | Event CRUD, registration flow, club dashboard |
| Week 3 | AI Integration | Recommendation engine, smart notifications, certificate gen |
| Week 4 | Polish & Launch | Beta with 50 users, SAC pitch deck, marketing materials |

## WEEK 1: Foundation & Data Models

Goal: Working database and authentication system

| Day | Task | Tool | Time |
| --- | --- | --- | --- |
| 1-2 | Design database schema with AI assistance | Claude + Cursor | 4 hours |
| 2-3 | Set up Supabase project, implement schema, configure RLS | Supabase | 6 hours |
| 3-4 | Configure email auth (@nitkkr.ac.in whitelist only) | Supabase Auth | 3 hours |
| 4-5 | Create FlutterFlow project, design login screen | FlutterFlow | 4 hours |
| 5-7 | Seed database with 20 clubs, 5 sample events, test accounts | SQL scripts | 6 hours |

## WEEK 2: Core Features & Club Panel

Goal: Clubs can create events and manage registrations

| Day | Task | Tool | Time |
| --- | --- | --- | --- |
| 8-9 | Build student event feed (display all events from DB) | FlutterFlow | 5 hours |
| 9-10 | Implement event registration flow with confirmation | FlutterFlow + Make | 6 hours |
| 10-12 | Build club dashboard: view analytics, create/edit events | FlutterFlow | 8 hours |
| 12-14 | Implement QR code generation for event check-ins | Supabase Function | 5 hours |

## WEEK 3: AI Integration & Student Experience

Goal: Intelligent features that differentiate from basic event platforms

| Day | Task | Tool | Time |
| --- | --- | --- | --- |
| 15-16 | Build recommendation engine (vector embeddings + cosine similarity) | Groq + pgvector | 7 hours |
| 17-18 | Implement smart notification system with Make.com | Make + GPT-4o-mini | 5 hours |
| 18-19 | Build certificate auto-generation with Cloudinary | Cloudinary + Make | 6 hours |
| 20-21 | Create student digital portfolio/resume builder | FlutterFlow + PDF | 6 hours |

## WEEK 4: Polish, Testing & Launch Prep

Goal: Production-ready MVP with first 50 users

| Day | Task | Tool | Time |
| --- | --- | --- | --- |
| 22-23 | UI/UX polish, add loading states, error handling | FlutterFlow | 6 hours |
| 24-25 | End-to-end testing with 10 beta users | Manual testing | 8 hours |
| 26-27 | Create SAC pitch deck and demo video | Canva + Loom | 5 hours |
| 28-30 | Soft launch with launch partner club, fix critical bugs | Production env | 10 hours |

# COST BREAKDOWN & BUDGET

| Service | Free Tier Limits | Paid (if needed) |
| --- | --- | --- |
| Supabase | 500MB DB, 2GB bandwidth, unlimited API requests | $0 (sufficient for 1000+ users) |
| FlutterFlow | 1 project, web + mobile, unlimited users | $0 |
| Make.com | 1,000 operations/month | $9/month for 10K ops (Month 3+) |
| Groq API | 14,400 requests/day (Llama 3 70B) | $0 |
| OpenAI (GPT-4o-mini) | $5 free credit for new accounts | ~$5/month (500 complex tasks) |
| Cloudinary | 25 credits/month (625 transformations) | $0 |
| Cursor AI | 2-week trial, 500 completions | $20/month (essential for dev speed) |

Total Monthly Operating Cost: $0-15 (scales with usage)

One-time Setup Cost: $0 (all free tiers)

# GROWTH & ADOPTION STRATEGY

## Phase 1: Seed (Weeks 1-4)

Target: 50 students, 2-3 clubs

- Partner with one technical society (RoboSapiens or Technobyte) as launch partner

- Offer to handle their next workshop registration for free

- Collect feedback, iterate rapidly based on real usage

- Recruit 10 student ambassadors from different branches

## Phase 2: Prove Value (Month 2)

Target: 300 students, 8-10 clubs

- Approach SAC with usage data from Phase 1

- Pitch official partnership: platform becomes recommended tool for event approvals

- Launch referral program: students earn points for bringing clubs onboard

- Target one major fest (Techspardha or Confluence) for exclusive registration

## Phase 3: Critical Mass (Month 3-6)

Target: 2000+ students, 25+ clubs

- Launch voucher partnerships with 3-5 local vendors

- Implement certificate verification system (QR codes scannable by recruiters)

- Add placement cell integration: export verified achievement records

- Create club leaderboard based on engagement metrics (gamification)

## The 'Something to Lose' Strategy

Create asymmetric incentives where clubs face real disadvantages by staying off-platform.

| On-Platform Clubs Get | Off-Platform Clubs Face |
| --- | --- |
| Instant venue booking approval | Manual paperwork at SAC office (2-3 day delay) |
| Institute-verified digital certificates | Manual certificate creation (not officially recognized) |
| AI-generated sponsorship leads and emails | Cold emailing with <5% response rate |
| Detailed analytics (attendance trends, demographics) | No data on event performance |
| Priority placement in fest schedules | Risk of scheduling conflicts |
| Access to campus-wide notification system | Limited reach (existing followers only) |

# IMPLEMENTATION CHECKLIST

## Pre-Development (Day -7 to Day 0)

- Create accounts: Supabase, FlutterFlow, Make.com, Groq, Cloudinary

- Set up GitHub repository with proper branching strategy

- Install development tools: VS Code, Node.js, Cursor AI

- Interview 10 students and 3 club coordinators to validate pain points

- Research NITK club ecosystem: create master list of all active societies

## AI Development Setup

- Set up Cursor AI with Claude API key for code generation

- Create prompt templates for common tasks (database schema, API endpoints)

- Configure Make.com scenarios for: event creation, notification dispatch, certificate generation

- Test Groq API with sample recommendation engine logic

## Launch Day Checklist

- Verify email authentication working with @nitkkr.ac.in domain

- Seed database with 5 upcoming events from launch partner club

- Test complete user journey: signup → browse events → register → receive confirmation

- Prepare launch materials: Instagram post, WhatsApp message template, demo video

- Set up monitoring: Supabase dashboard for errors, Make.com for workflow failures

# RISK MITIGATION & CONTINGENCIES

| Risk | Probability | Mitigation |
| --- | --- | --- |
| Clubs resist adoption | High | Start with one champion club, prove ROI, then create FOMO |
| SAC doesn't grant official status | Medium | Launch anyway, show traction, then negotiate from position of strength |
| Technical debt from rapid development | High | Accept it. Refactor in Month 2-3 after proving concept |
| Competing platform launches | Low | First-mover advantage + SAC lock-in makes this unlikely |
| AI costs spiral beyond budget | Low | Cache aggressively, use Groq free tier, implement rate limits |

# SUCCESS METRICS & KPIs

## Week 4 (MVP Launch)

- 50+ registered students

- 2-3 clubs actively posting events

- 100+ event registrations processed

- AI recommendations generating 30%+ click-through rate

## Month 2

- 300+ students (10% of target demographic)

- 8-10 clubs with complete profiles

- 40%+ weekly active user rate

- SAC partnership agreement signed

## Month 6 (Product-Market Fit)

- 2000+ students (60% of campus)

- 25+ clubs (80% of active societies)

- One major fest using platform exclusively

- Platform generates 3X more event participation than pre-platform baseline

- 10,000+ certificates issued and verified

# IMMEDIATE NEXT STEPS

## What to Do Right Now

- Create Accounts (30 minutes)

  - Supabase.com (use GitHub sign-in)

  - FlutterFlow.io (free tier sufficient for MVP)

  - Make.com (1000 operations/month free)

  - Groq.com (14,400 requests/day free)

  - Cloudinary.com (25 credits/month free)

- Install Development Tools (1 hour)

  - VS Code + Cursor extension

  - Node.js 18+ (for running automation scripts)

  - Git (for version control)

- Research Phase (2-3 hours)

  - Interview 5 students about current event discovery pain points

  - Talk to 2 club coordinators about registration headaches

  - Create spreadsheet with all NITK clubs/societies and their Instagram handles

- Set Up Supabase Database (Day 1)

Use AI to generate schema:

Prompt for Claude/Cursor:

'Create Supabase SQL schema for college event management with tables: users (college email auth), clubs, events, registrations, certificates, vouchers. Include RLS policies for role-based access (student, club_admin, super_admin).'

- Build First FlutterFlow Page (Day 2)

Start with student event feed:

  - Connect to Supabase events table

  - Display event cards with image, title, date, club name

  - Add 'Register' button that creates row in registrations table

# AI PROMPTS LIBRARY

Copy-paste these prompts into Claude/Cursor to accelerate development:

## Database Schema Generation

CREATE COMPLETE SUPABASE SCHEMA

Generate SQL for Supabase with these requirements:

- Users table: id (uuid), email (@nitkkr.ac.in only), name, branch, year, role (student/club_admin/super_admin), created_at

- Clubs table: id, name, category (technical/cultural/sports), logo_url, description, social_links (jsonb)

- Events table: id, club_id (fk), title, description, datetime, venue, max_participants, registration_deadline, poster_url

- Registrations table: id, event_id, user_id, status (registered/attended/winner), created_at

Include RLS policies: students can read all, club admins can CRUD their club's data only, super_admin full access

## AI Recommendation Engine

PYTHON RECOMMENDATION SCRIPT

Write Python function that takes student_id and returns top 10 recommended events. Use these steps:

1. Fetch student's branch, year, and past 5 event registrations from Supabase

2. Get all upcoming events (datetime > now)

3. For each event, calculate similarity score: 50% branch match + 30% category preference + 20% recency

4. Return events sorted by score descending

Use Supabase Python client and deploy as Edge Function

## Certificate Generation

CLOUDINARY CERTIFICATE AUTOMATION

Create Node.js script for Make.com that:

1. Takes input: student_name, event_title, date, position (Winner/Participant)

2. Uses Cloudinary transformation API to overlay text on template image

3. Generates QR code with verification URL: nitknexus.app/verify/{cert_id}

4. Returns certificate image URL and stores in Supabase certificates table

# CONCLUSION

Building NITK Nexus in 30 days is ambitious but achievable with the right combination of AI-assisted development, strategic tool selection, and focus on core value proposition. The key is not building the perfect platform, but building the minimum viable ecosystem that creates enough value to trigger network effects.

Success depends on three pillars:

- Speed: Launch before competing solutions emerge

- Lock-in: Establish institutional partnerships early

- Value: Solve real pain points, not imaginary ones

The campus event landscape is ready for disruption. The question is not whether a unified platform will emerge, but who will build it first. With this blueprint, you have everything needed to be that first-mover.

Start today. Ship in 30 days. Dominate the campus in 6 months.